Project Planning Phase

(Product Backlog, Sprint Planning, Stories, Story points)

| Date | 1 November 2025 |
| --- | --- |
| Team ID | NM2025TMID08074 |
| Project Name | Lease Management System |
| Maximum Marks | 5 Marks |

# Project Overview

The Lease Management System streamlines real estate operations by automating property, tenant, lease, and payment workflows for property managers. The system offers features such as property/tenant management, lease contract creation and approval, payment recording, validation, and notifications. Agile methodology with sprints is used for iterative delivery and clear tracking of project goals.

# Product Backlog, Sprint Schedule, and Estimation

| Sprint | Requirement | User Story ID | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint- 1 | User Management | USN-1 | As an admin, I can create and manage property and tenant records | 3 | High | N. Project Lead |
| Sprint- 1 | Payment Processing | USN-2 | As a user, I can record payments for each tenant | 4 | High | Project Member 1 |
| Sprint- 2 | Lease Contracts | USN-3 | As a manager, I can create/manage lease agreements | 4 | High | Project Member 2 |
| Sprint- 2 | Validation Logic | USN-4 | System prevents multiple active leases for a property | 3 | High | Project Member 3 |
| Sprint- 3 | Automated Reminders | USN-5 | System sends notifications for payment due and contract expiry | 2 | Medium | Project Member 1 |
| Sprint- 3 | Documentation | USN-6 | Complete user and developer documentation | 2 | Medium | N. Project Lead |

# User Stories (Examples)

USN-1: As an admin, I can add, edit, or delete property and tenant records so I can maintain accurate data.

USN-2: As a tenant, I can view my payment history and see upcoming payment due dates.

USN-3: As a manager, I can initiate, approve, and terminate lease agreements to streamline the contract process.

USN-4: As a user, I am prevented from assigning more than one active lease per property, ensuring business rules compliance.

USN-5: As a manager, I receive timely notifications about due payments and expiring leases for better decisionmaking.

USN-6: As a developer, I document all modules and workflows for future maintenance and handover.

# Sprint Tracker, Velocity & Burndown Chart

| Sprint | Total Story Points | Duration | Start Date | End Date (Planned) |  | Story Points Completed | Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint- 1 | 7 | 6 days | 01 Nov 2025 | 06 Nov 2025 | 7 |  | 06 Nov 2025 |
| Sprint- 2 | 7 | 6 days | 07 Nov 2025 | 12 Nov 2025 | 7 |  | 12 Nov 2025 |
| Sprint- 3 | 4 | 6 days | 13 Nov 2025 | 18 Nov 2025 | 2 |  | 18 Nov 2025 |

Average velocity: (16 completed SP) / (9 days) = 1.78 points/day

Burndown Chart:

A burndown chart displays story points remaining over project days, providing a visual indicator of progress and helping teams stay on schedule.

# Major Features & Modules

Property Management: Add, edit, view properties, addresses, types.

Tenant Management: Manage tenants, statuses, contact info.

Lease Contracts: Initiate, approve, terminate leases; validation rules.

Payment Life Cycle: Record, track payments; send payment reminders & confirmations.

Notifications: Email alerts for approvals, rejections, payment due/successful, and expiring contracts.

Security & Validation: Custom validation, permissions, approval process logic.

Reporting: Dashboards for property status, payment history, vacancy rate, revenue per property.

Documentation: User and technical documentation for all functional modules.

# Technology Stack

Platform: Salesforce (Lightning, Apex, Flows, Approval Process, Email Templates)

Database: Salesforce Custom/Standard Objects

Frontend: Salesforce Lightning UI

Automation: Flows, Apex Scheduler, Validation Rules

Reporting: Salesforce Reports and Dashboards

# Stakeholders

Admin/Management: Oversees data and approvals

Coordinator/Clerk: Manages tenant and contract data

Tenants: End-users accessing payment/status info

# References

https://www.smartsheet.com/content/sprint-planning-templates https://www.atlassian.com/agile/project-management/templates https://tangoanalytics.com/blog/lease-management/ https://1000projects.org/lease-management-system-salesforce-project.html